Calculate effort using FP oriented estimation model

OBJECTIVE: To Calculate effort using FP oriented estimation model

DESCRIPTION:

To overcome the limitations of the LOC-based measurement , Alan Albrecht proposed another size estimation technique called Function Point (FP) analysis.In the FP analysis, the size of the project is estimated on the basis of functions or services requested by the customer in the requirement specification. It is a structure technique that decomposes system down into smaller components so that they can be better understood and analysed. The actual number of function points can be verified at the end of each stage of project.

PROGRAM:

FP measurement is programming language independent and programmer independent. with the help of FP more accurate estimations are possible in the early stages of software development. An important aspect of FP is the consideration of users view through requirement specification or problem description along with developers view during requirement decomposition for the FP analysis.

FP-based estimations are based on the following five information domain values and their complexities in a particular project.

- Number of inputs

- Number of outputs

- Number of inquiries

- Number of internal logical files

5.   Number of external interfaces.

The value of each of these five information domains is collected and a subjective evaluation is performed to categorize them simple, average, and complex. There are certain weights assigned at each complexity level to the information domain as shown below table:

| Information domain | Weights |  |  |
| --- | --- | --- | --- |
|  | Simple | average | Complex |
| Number of inputs | 3 | 4 | 6 |
| Number of outputs | 4 | 5 | 7 |
| Number of inquiries | 3 | 4 | 6 |
| Number of internal logical files | 7 | 10 | 15 |
| Number of external interfaces | 5 | 7 | 10 |

Table: Information domains and their weights:

FP estimation is performed in the following three steps:

- Calculate the unadjusted function point(UFP):

- Compute the complexity adjustment factor(CAF):

- Compute FP

FP= UFP * CAF

Compute the FP value for the grade calculation of students . Assume that it is an average complexity size project . the information domain values are as folloes:

| Number of inputs | = | 13 |
| --- | --- | --- |
| Number of outputs | = | 04 |
| Number of inquiries | = | 02 |
| Number of internal logical files = |  | 05 |
| Number of external interfaces | = | 02 |

Calculate of UFP for average complexity size project:

= (number of inputs) * 4 + (number of outputs) * 5 + (Number of inquiries) * 4 + (Number of internal logical files ) * 10 + (Number of external interfaces) * 7.

  - 13 * 4 + 4 * 5 + 2 * 4 + 5 * 10 + 2 * 7

  - 175

Compute CAF Which has the value = 14

The values of these factors are rated on a five-point scale:

- 0 (not significant)

- 1 (Identical)

- 2 (moderate)

- 3 (average)

- 4 (significant)

- 5 (highly essential)

CAF =

- [ 0.65 + 0.01 * (14 *3) ]

- 0.65+0.01*39

=1.04

Compute FP

UFP * CAA = 175 * 1.04

Thus , the total value of FP is 182.