Consider any application, using COCOMO model, estimate the effort

COCOMO MODEL( Constructive cost model)

CO => CONSTRUCTIVE

CO => COST

MO=>MODEL

It is based on LOC(lines of code).where project estimation is done based on total lines of codes required

Use to estimate the effort, cost ,average staff size, productivity

We have 3 types of COCOMO Model’s

- Basic cocomo model

- Intermediate cocomo model

- Detailed cocomo model

We are using the basic cocomo model for estimate the effort

BASIC COCOMO MODEL:

It  estimate the software roughly and quickly .it is use full for small and medium sized software.

We use three models

1.organic

2.semi-detached

3.embedded

estimate the effort?

Basic equation for estimate the effort

Effort=a(kloc)power of b

Kloc = 1000 lines of code

| TYPE | A | B | C | D |
| --- | --- | --- | --- | --- |
| Organic | 2.4 | 1.05 | 2.5 | 0.38 |
| Semi-Detached | 3.0 | 1.12 | 2.5 | 0.35 |
| Embedded | 3.6 | 1.20 | 2.5 | 0.32 |

Suppose  that a project was estimate to be

4 million loc . calculate effort for each of 3 modes / models of development

1.organic

2.semi detached

3.embedded

Organic:

Effort = a(kloc) power of b

Kloc =4000

Effort = 2.4(4000) power of 1.05

Effort =14533

semi detached:

effort = 3.0(4000) power of 1.12

effort =32466

embedded :

effort = 3.6(4000) power of 1.20

effort =75644

best effort value is embedded (75644)

BASIC EQUATIONS :( Kloc= 1000 lines of code)

- Effort = a(kloc) power of b

- Development time = c(effort) power of d

- Average staff size = effort/ development time

- Cost = KLOC/effort